JARVIS

Implementation Design Document

Local-first • Private • Modular • Free-only model routing

Proposed architecture • Five test-gated phases

# 1. Purpose and Scope

JARVIS is a general-purpose personal AI assistant that accepts natural-language requests, plans work, selects capabilities/tools, executes bounded steps and presents results in an immersive UI.

## Goals

Local-first UI, backend and database on the laptop; hosted models accessed through approved provider APIs.

OmniRoute/provider adapter allows eligible free routes only; paid fallback is disabled.

Modular capabilities; UI is built in Phase 1 and extended/tested in every phase.

Persistent tasks and user-controlled memory, visible progress and approval for sensitive actions.

Coding-review MCP is researched and tested separately, then integrated only in Phase 5.

## Constraints / non-goals

Target hardware: Intel i5, 8 GB RAM and about 90 GB free disk; no mandatory local LLM or fine-tuning.

If all eligible free routes are unavailable, pause/report clearly rather than using a paid route.

AgentOS integration is deferred until JARVIS is stable; A2A is out of scope initially.

# 2. Technology Stack

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend | Next.js App Router, React, TypeScript | Command center, tasks, settings, results |
| UI / motion | Tailwind CSS, shadcn/ui, Motion | Reusable components and animation |
| 3D / charts | React Three Fiber + Drei; Recharts | Optional lightweight 3D and visualizations |
| Backend | Python, FastAPI, Pydantic | API, validation, task lifecycle, permissions |
| Orchestration | LangGraph | Planning, bounded execution and recovery |
| Database | MongoDB | Tasks, events, memory, settings and audit |
| Model routing | OmniRoute via adapter | Eligible free routes and controlled fallback |
| Streaming | REST + Server-Sent Events (SSE) | Requests and live progress |
| Testing | Pytest, Vitest, RTL, Playwright | Unit, integration and end-to-end tests |

# 3. High-Level Architecture

Frontend communicates with FastAPI via REST/SSE. FastAPI persists tasks, invokes LangGraph and enforces permissions. The model adapter permits only eligible free routes. MongoDB stores durable state; capabilities are modular. Coding MCP is added in Phase 5.

# 4. Task Flow

Each task is bounded and observable. Provider errors trigger limited retries and an alternative eligible free route when configured. If none remain, JARVIS pauses or fails clearly.

# 5. UI Concept

Visual direction: immersive dark command center, restrained sci-fi details, clear task status and responsive layout. 3D effects are optional and must remain lightweight.

| Screen | Purpose |
| --- | --- |
| Command Center | Task input, quick actions, system status and recent tasks |
| Task Execution | Plan, current step, progress, tool activity, retries/errors |
| Results | Answer, citations, files, charts and copy/download |
| Settings & Privacy | Free-only routes, memory, privacy and retry settings |
| Approval Dialog | Exact action/diff, validation results, Approve / Reject |

# 6. Project Structure

jarvis/
├── frontend/                  # Next.js UI
│   ├── app/  components/  lib/  tests/
├── backend/
│   └── app/
│       ├── api/  core/  orchestration/
│       ├── model_router/  capabilities/
│       ├── memory/  permissions/
│       ├── database/  schemas/
│       └── tests/
├── integrations/coding_mcp/   # Phase 5 integration
├── docs/  scripts/
├── .env.example  .gitignore  README.md

# 7. Five-Phase Execution Plan

## Phase 1 — Foundation + UI

Build repository, design system, command center, task list/detail/settings shell, FastAPI health/readiness, MongoDB connection and frontend/backend wiring. Use clearly labeled mock responses for unfinished features.

Gate: UI submits/displays demo task; backend and DB connect; error/offline states work; basic tests pass.

## Phase 2 — Assistant Core

Implement LangGraph lifecycle, persistent tasks, OmniRoute adapter, free-only allowlist, bounded retries, provider error handling and SSE progress.

Gate: real eligible free model completes an end-to-end task; state survives restart; paid fallback is blocked; streaming/failure tests pass.

## Phase 3 — Practical Capabilities

Add web research, file/document analysis, multi-step execution, structured outputs and capability registry; update existing UI for every output type.

Gate: research, document and multi-step scenarios pass; citations, path permissions, output validation and UI rendering are tested.

## Phase 4 — Memory, Personalization + Safety

Add user-controlled memory, project context, action-specific approvals, privacy controls, audit records, recovery and reliability improvements.

Gate: memory review/edit/delete works; changed actions need new approval; privacy, safety, recovery and regression tests pass.

## Phase 5 — Coding MCP + Release

Independently test coding MCP, integrate via capability registry, add findings/diff/validation/approval UI, test free-model fallback and run full regression.

Gate: MCP tests pass; unsafe patches cannot be applied; fallback/no-free-route cases work; clean-install and full regression pass.

# 8. Testing and Delivery Rules

Every phase ends with explicit acceptance tests; do not proceed with unresolved critical failures.

Test backend, API contract, UI state and end-to-end behavior for each feature.

Use mocked failure scenarios, then verify real eligible free routes.

Enforce free-only routing in code/configuration, not prompts or UI labels alone.

Require approval for consequential actions and coding patch application.

Avoid logging secrets; measure RAM and responsiveness on the actual 8 GB laptop.

# 9. Deferred Work and Risks

| Item / risk | Decision |
| --- | --- |
| Coding MCP | Separate research/build/test; integrate only in Phase 5. |
| Colab inference | Optional; verify current terms and reliability; keep backend replaceable. |
| Free model quotas | Can change or run out; pause if no eligible free route remains. |
| Local model | Optional experiment only; not required for initial operation. |
| AgentOS / A2A | AgentOS adapter after stability; A2A and extra infrastructure deferred. |

# Definition of Done

Initial release is ready when all five phase gates pass, UI and backend remain integrated, free-only routing is enforced, capabilities are modular and tested, approvals/privacy controls work, the coding MCP passes its independent tests, and setup is reproducible on the target laptop.